BUILD BRIEF

# VGGT in the Browser

Client-side 3D reconstruction with WebGPU

| Goal | Run useful VGGT inference locally in a web browser and visualize geometry interactively. |
| --- | --- |
| Primary target | Desktop Chrome / Chromium-class browser with WebGPU-capable discrete or Apple Silicon GPU. |
| MVP | 2-4 uploaded images -> camera poses + depth / point maps -> interactive 3D point cloud, with no inference server. |
| Stretch | Quantized multi-view inference, live camera capture, progressive reconstruction, mobile feasibility study. |

Success = a visitor opens a URL, drops in a few photos, and receives a 3D reconstruction without sending the images to a server.

# 1. Why this project

VGGT is a feed-forward geometry model that predicts camera parameters, depth, point maps, and 3D tracks from one or more views. The official implementation is PyTorch-first and its demo assumes CUDA-backed inference. Moving a meaningful subset of that pipeline into WebGPU turns the project from a model demo into a systems + perception project.

The portfolio value is the intersection: modern 3D perception, model graph conversion, quantization, GPU/runtime profiling, browser systems constraints, and interactive 3D graphics.

# 2. Product definition

## User flow

Open the app; WebGPU capability and memory budget are detected.

Upload 2-4 overlapping images of a scene or object.

Images are resized and normalized locally.

VGGT-compatible inference runs locally in the browser.

The app displays estimated cameras plus depth / point-map-derived geometry.

A Three.js or native WebGPU viewer lets the user orbit, inspect confidence, and export results.

## Non-goals for v1

Hundreds of views.

Phone-class real-time reconstruction.

Training VGGT from scratch.

Perfect parity with the reference CUDA implementation.

Production-grade cross-browser support.

# 3. Technical architecture

| Layer | v1 choice | Reason |
| --- | --- | --- |
| Frontend | TypeScript + Vite/React | Fast iteration; browser APIs and profiling are easy to expose. |
| Inference | ONNX Runtime Web + WebGPU | Official WebGPU execution provider; useful profiling/debug path. |
| Fallback | WASM only for tiny preprocessing/utilities | The full network is too compute-heavy for CPU-first inference. |
| Visualization | Three.js initially | Quick camera/point-cloud visualization; replace hotspots later if needed. |
| Model artifacts | Sharded ONNX / external weights | Avoid giant single-file loading and enable caching/progressive download. |
| Worker model | Web Worker | Keep UI responsive during model load and inference. |

Preferred pipeline: image preprocessing -> converted VGGT backbone/heads -> WebGPU execution -> postprocessing -> camera + geometry visualization.

# 4. Core engineering unknowns

Exportability: Which VGGT operators and tensor shapes survive PyTorch -> ONNX cleanly? Which layers need graph rewrites or custom kernels?

Memory: Can the model, activations, and output tensors fit within realistic browser GPU memory for 2-4 views?

Quantization: Can INT8 / 4-bit weight compression reduce download and memory costs without destroying pose/depth quality?

WebGPU kernels: Which ops fall back, compile poorly, or dominate runtime?

Model partitioning: Is it better to run the whole graph in one session or split backbone, aggregator, and heads to control lifetime of tensors?

Output volume: Point maps / tracks can become large. Can visualization consume outputs without expensive CPU copies?

# 5. Milestones

| Milestone | Work | Exit criterion |
| --- | --- | --- |
| M0 - Reference baseline | Run official VGGT locally on a fixed 2-4 image fixture. Save outputs and metrics used as golden references. | Reproducible Python script + frozen test images + output hashes / numeric summaries. |
| M1 - Export spike | Export the smallest viable forward path to ONNX. Produce an operator compatibility report before polishing the UI. | ONNX graph executes on desktop ONNX Runtime; list of blockers and rewrites. |
| M2 - Browser parity | Load the graph in ONNX Runtime Web and execute with WebGPU on one target machine. | Browser output is numerically close enough to the reference for selected camera/depth tensors. |
| M3 - Geometry demo | Wire preprocessing and postprocessing into the app. Render cameras and a point cloud. | 2-4 photos -> visible 3D reconstruction entirely client-side. |
| M4 - Optimization | Profile model load, GPU memory, compile time, inference time, and CPU-to-GPU copies. Apply quantization and tensor-lifetime reductions. | A documented before/after benchmark with at least one material improvement. |
| M5 - Portfolio release | Add device capability reporting, graceful error messages, example scenes, benchmark page, architecture write-up, and a short demo video. | Public repo + hosted static demo + technical post. |

# 6. Benchmark plan

Benchmark the same fixed scenes at each milestone. Track:

Model download size and cold-start load time.

Shader / graph compilation time.

Peak GPU memory (or closest browser-visible proxy).

End-to-end latency for 1, 2, and 4 views.

Per-stage latency: preprocessing, inference, postprocessing, rendering.

Camera-pose agreement with the reference implementation.

Depth / point-map agreement with the reference implementation.

Visual reconstruction quality after each quantization level.

A useful project result is not necessarily "full 1B VGGT works everywhere." A rigorous feasibility boundary is valuable: for example, "FP16 fails above N views, INT8 fits at N views, and a partitioned graph reduces peak memory by X%."

# 7. Optimization ladder

Start with exact / high-precision export on a tiny fixed input.

Eliminate unsupported operators and dynamic-shape surprises.

Use WebGPU-native execution end to end; minimize CPU readbacks.

Keep intermediate tensors on-device and release them aggressively.

Shard weights and cache them using browser storage/service-worker mechanisms.

Try FP16 where supported, then INT8 / 4-bit weights where the runtime path allows it.

If whole-model export is pathological, partition the model into separately scheduled subgraphs.

Only after profiling, consider custom WGSL kernels for the true bottlenecks.

# 8. Risk register

| Risk | Impact | Mitigation | Decision rule |
| --- | --- | --- | --- |
| 1B weights too large | High | Quantize; shard/cache; test a smaller VGGT-family checkpoint if available. | If cold-start UX is unacceptable, reposition as desktop-only research demo. |
| Peak memory crash | High | Reduce views/resolution; partition graph; shorten tensor lifetimes. | MVP is still valid at 2 views if quality is useful. |
| Unsupported ONNX ops | High | Rewrite module; simplify graph; custom operator/kernel only when necessary. | Stop whole-model export if repeated rewrites become the majority of work. |
| WebGPU browser variability | Medium | Target one browser/GPU class first; expose diagnostics. | Cross-browser is post-MVP. |
| Quantization quality loss | Medium | Measure camera/depth error, not just visual appearance. | Keep mixed precision for sensitive layers. |
| Render copies dominate | Medium | Keep tensors GPU-side when possible; decimate point clouds. | Prefer usable interactivity over maximal point count. |

# 9. Repository structure

/apps/web                 browser UI
/packages/inference       ORT-Web session + tensor plumbing
/packages/geometry        camera/depth/point-map postprocessing
/packages/viewer          Three.js / WebGPU visualization
/model/export             PyTorch -> ONNX scripts
/model/patches            rewritten modules / custom ops
/bench                    fixtures, benchmark runner, reports
/docs                     architecture, compatibility matrix, results

# 10. First two-week execution slice

| Window | Deliverable |
| --- | --- |
| Day 1-2 | Freeze reference environment and 2-4 image fixtures. Trace model modules and tensor shapes. |
| Day 3-4 | Attempt ONNX export. Record unsupported ops and dynamic-shape failures. |
| Day 5-6 | Make the smallest graph execute in native ONNX Runtime and compare outputs. |
| Day 7-8 | Create minimal browser harness with ORT Web + WebGPU; run a toy graph and validate profiling. |
| Day 9-10 | Move the exported VGGT path into the browser; fix the first WebGPU/runtime incompatibilities. |
| Day 11-12 | Add image preprocessing + static geometry visualization. |
| Day 13-14 | Publish benchmark table and write the go/no-go decision for the full model. |

# 11. Definition of done

The hosted page performs inference without an application inference server.

At least 2 overlapping images reconstruct into recognizable geometry.

Camera and depth outputs are compared against the PyTorch reference on fixed fixtures.

The app reports device/runtime support and fails gracefully on unsupported hardware.

A benchmark report includes model size, load time, latency, and memory constraints.

The repository documents every model rewrite or unsupported operation.

The README clearly distinguishes measured results from goals and future work.

# 12. Stretch directions

4-8 view reconstruction with adaptive resolution.

Progressive inference: preview geometry first, refine later.

Live webcam capture with keyframe selection.

Device-aware quantization / model selection.

WebNN comparison on hardware where it is available.

Export to PLY/GLB and optional handoff into Gaussian-splat or NeRF pipelines.

A smaller distilled geometry model trained specifically for client-side inference.

# 13. Portfolio framing

Suggested headline: "Porting a billion-parameter 3D geometry transformer to WebGPU." The strongest story is the engineering investigation: establish a reference, identify graph/runtime blockers, measure memory and latency, design around browser constraints, and quantify the accuracy/performance trade-off.

If full-model browser inference proves impractical, preserve the project by publishing the compatibility matrix, profiling results, optimized partial pipeline, and a smaller-model path. A well-measured negative result is much stronger than an unverified demo claim.

# 14. Technical references

VGGT official repository: https://github.com/facebookresearch/vggt

VGGT paper: https://arxiv.org/abs/2503.11651

ONNX Runtime Web: https://onnxruntime.ai/docs/tutorials/web/

ONNX Runtime WebGPU execution provider: https://onnxruntime.ai/docs/tutorials/web/ep-webgpu.html

Transformers.js WebGPU guide: https://huggingface.co/docs/transformers.js/guides/webgpu